Matt Gaudet Personal Dashboard

Full Build Plan & Claude Code Handoff

Wolf Creative Studio  |  June 2026

| Field | Value |
| --- | --- |
| Project | Matt Gaudet Personal Dashboard |
| Purpose | Gamified personal life OS — health, habits, finance, relationships, tasks, chores, dates |
| User | Matt Gaudet (single user, private) |
| Hosting | Vercel (free Hobby plan) |
| Database | Turso (hosted SQLite, free tier) |
| Stack | Next.js 15 + TypeScript + Tailwind CSS + Drizzle ORM |
| Port | N/A — hosted app, accessed via Vercel URL |
| Auth | None — private URL, single user |
| Phase 2+ | Garmin/Strava API, Google Calendar sync, weekly digest email |

# 1. Project Purpose

The Matt Gaudet Personal Dashboard is a hosted web app that acts as a daily personal life operating system. It keeps Matt accountable across every area of his personal life — health, habits, finances, relationships, tasks, chores, and important dates — through a single unified interface accessible from any device.

The gamification layer (XP, levels, streaks) turns daily maintenance into a system with momentum. Completing a habit, checking in with someone, or clearing a task earns XP. Consecutive days of activity build a streak. Over time this creates a visible, rewarding record of showing up in life.

This is not a productivity tool for work. It is a personal life dashboard — the Wolf Creative tools cover work. This covers everything else.

# 2. Feature Breakdown — How Everything Works

## 2.1  Today View (Home Screen)

The Today view is the dashboard home — the first thing Matt sees every time he opens the app. It is a read-only summary of what is happening right now across every module. No data is entered here; it is a live digest.

What it shows:

- Greeting with current date and time of day (Good morning / afternoon / evening)

- XP bar — current XP toward next level, level number, and streak count

- Four stat cards — Health Score (weekly average), Budget Remaining (current month), Tasks Done Today (X of Y), Relationships Needing Check-In (count overdue)

- Habits section — today's habits listed with a tap-to-complete checkbox; dots show this week's completion history

- Tasks section — today's tasks due or flagged, sorted by category tag

- Chores section — chores due today or overdue, highlighted red

- Upcoming Dates — next 3 important dates with urgency badges (urgent = within 7 days, soon = within 30)

Data sources (all read, nothing written from this view):

- Habits + habit_logs — today's habits and this week's completion dots

- Tasks — items with due_date = today or flagged

- Chores — items where next_due_date <= today

- Budget categories + budget_entries — current month spend vs. budget

- People + contact_logs — count where last contact > their check_in_frequency

- Important_dates — next 3 upcoming sorted by date

- User XP row — current_xp, level, streak_count, streak_last_date

## 2.2  Health & Fitness

Health data is entered manually by Matt. There is no automatic sync in Phase 1. A prominent button links directly to Strava so Matt can check his activity there, then log a summary here.

What Matt logs:

- Workout log entry — date, type (run / lift / bike / swim / other), duration (minutes), notes (optional)

- Body metrics (optional) — weight, resting heart rate — Matt adds these when he wants, not required daily

What the dashboard calculates:

- Health Score — a weekly 0-100 score computed from: workouts logged this week (up to 3 = 60 pts), streak bonus (10 pts if 7-day streak active), and habit completions tagged as health (up to 30 pts). Shown on Today view.

- Weekly activity summary — workouts this week, total minutes, chart of last 8 weeks

Strava link:

- A persistent button on the Health page opens Strava in a new tab. No OAuth, no data pull — just a fast link. Phase 2 adds the Strava API.

## 2.3  Habit Tracker

Habits are recurring daily actions Matt wants to build into his life. The tracker shows a 7-day completion grid and awards XP + streak credit for each completion.

Creating a habit:

- Name (e.g., Drink 2L water)

- Category tag: health / mindset / relationships / other

- Target frequency: daily (default), weekdays only, or custom days of week

- Active / archived status — archived habits disappear from Today view but history is preserved

Logging a habit:

- Matt taps a checkbox on Today view or the Habits page to mark a habit complete for today

- Each completion writes a row to habit_logs with habit_id, logged_date, and xp_awarded

- XP awarded per completion: 10 XP

- Cannot double-log the same habit on the same day — the button becomes disabled if already logged

Streak logic:

- A habit streak is tracked at the individual habit level

- Streak increments when a habit is logged on consecutive expected days

- If Matt misses a day the streak resets to 0 for that habit

- The global streak on Today view counts consecutive days where Matt completed at least one habit

7-day dot grid:

- Shows Mon through Sun for the current week

- Each dot is filled (completed), outlined (today, not yet logged), or empty (missed)

## 2.4  Tasks & To-Dos

A simple task list with category tags and optional due dates. Not a project manager — just a personal to-do system for things Matt needs to get done in his personal life.

Task fields:

- Title — what needs to be done

- Category tag — health / finance / family / home / personal / chore (visual label only)

- Due date — optional, triggers urgency badge when approaching

- Priority — normal or high

- Notes — optional extra detail

- Status — open / done / archived

How tasks appear:

- Today view shows tasks due today or flagged high-priority

- Tasks page shows all open tasks, grouped by category or sorted by due date

- Completing a task awards 5 XP and moves it to done

- Done tasks are hidden after 24 hours but accessible via a 'Completed' filter

## 2.5  Finances

A manual monthly budget tracker. Matt enters what he has budgeted per category and logs spending throughout the month. The dashboard shows remaining budget and category breakdowns. This is not connected to a bank — all entries are manual.

Budget setup (done once, editable):

- Matt creates budget categories: Rent, Groceries, Transport, Subscriptions, Dining, Entertainment, Other

- Each category has a monthly_budget amount (e.g., Rent = $1,800)

- Categories are reusable across months

Logging a spend:

- Date, category, amount, optional note (e.g., 'Superstore run')

- Each entry is stored in budget_entries with month context (year + month integer)

What the dashboard calculates:

- Total spent this month per category — sum of all budget_entries for current year+month grouped by category

- Remaining = monthly_budget - spent for each category

- Total remaining shown on Today view stat card

- Over-budget categories highlighted red on the Finance page

Month navigation:

- Finance page defaults to current month, with arrow buttons to review previous months

- Each month is independent — no rollover logic in Phase 1

## 2.6  Relationships

The relationships module helps Matt stay connected to the people that matter. He adds people he wants to maintain relationships with, sets how often he wants to be in touch, and the dashboard alerts him when he is overdue for a check-in.

Adding a person:

- Name

- Relationship type: family / friend / partner / mentor / other (visual label)

- Check-in frequency: every 3 days / weekly / every 2 weeks / monthly / quarterly

- Notes — anything Matt wants to remember about them

- Birthday — optional, auto-creates an important date entry

Logging a contact:

- Matt taps 'Log contact' on any person's card — this writes a row to contact_logs with person_id and contact_date (defaults to today, editable)

- Logging contact awards 15 XP — the highest XP action in the system, because relationships are the priority

- Each log entry has an optional note (e.g., 'Dinner at Mom and Dad's')

Urgency calculation:

- days_since_contact = today - MAX(contact_date) for that person from contact_logs

- If days_since_contact > frequency threshold: status = overdue (red)

- If days_since_contact > (frequency threshold * 0.7): status = soon (amber)

- Otherwise: status = good (green)

- Today view count badge shows number of people with status = overdue

## 2.7  Chores

A recurring chore list so nothing falls behind at home. Matt adds chores with a frequency, and the dashboard tracks when each one is next due. Marking a chore done advances its next due date automatically.

Adding a chore:

- Name (e.g., Take out trash)

- Frequency: daily / weekly / bi-weekly / monthly / quarterly / custom (X days)

- Notes — optional

How due dates work:

- When a chore is first created, next_due_date = today

- When Matt marks it done, next_due_date advances by the frequency interval from the completion date

- Example: trash is weekly. Matt marks it done on June 17. next_due_date becomes June 24.

- If Matt marks it done late (e.g., 10 days overdue on a weekly chore), the next due date is still calculated from the completion date — not from when it was originally due. This prevents an impossible catch-up backlog.

Today view display:

- Chores with next_due_date = today or earlier appear on the Today view

- Overdue chores (next_due_date < today) are shown with a red 'overdue' badge

## 2.8  Important Dates & Reminders

A simple upcoming dates tracker for birthdays, anniversaries, renewals, and anything else Matt wants to remember. Sorted by proximity. Urgency badges appear as dates approach.

Adding a date:

- Title (e.g., Dad's birthday)

- Date — specific date (with or without year depending on type)

- Type: birthday / anniversary / renewal / event / reminder

- Recurring — yes/no. If yes, auto-advances to next year after the date passes

- Person link — optional, connects to a person in the Relationships module

- Reminder offset — how many days before to start showing the urgent badge (default: 7 days)

Urgency logic:

- days_until = date - today

- urgent (red badge): days_until <= reminder_offset (default 7)

- soon (amber badge): days_until <= 30

- Normal: shown in list but no badge

- Past dates: if non-recurring, marked inactive. If recurring, year auto-increments.

## 2.9  Gamification — XP, Levels & Streaks

Every meaningful action in the dashboard awards XP. XP fills a progress bar toward the next level. Levels are purely visual — they are a way to see progress compound over time, not a competitive game.

XP values per action:

- Complete a habit: 10 XP

- Complete a task: 5 XP

- Log a relationship contact: 15 XP

- Mark a chore done: 8 XP

- Log a workout: 12 XP

Level thresholds (XP required per level):

- Levels 1-5: 500 XP each

- Levels 6-10: 1,000 XP each

- Levels 11+: 2,000 XP each

- These are stored as a static lookup table in code — not in the database

Streak logic (global):

- The global streak counts consecutive calendar days where Matt completed at least one action (habit, task, contact, chore, or workout)

- streak_last_date is stored on the user row — updated every time an action is completed

- On each action: if streak_last_date = yesterday, increment streak. If = today, no change. If older, reset to 1.

- Streak counter and XP bar shown permanently in the top bar on all pages

XP history:

- Every XP award writes a row to xp_log: action_type, xp_awarded, reference_id, created_at

- This enables a future XP history / activity feed view

# 3. Data Architecture

All data is stored in a Turso (hosted SQLite) database. The app uses Drizzle ORM for all queries — no raw SQL strings in application code. Drizzle generates type-safe query builders from the schema, which means TypeScript knows exactly what shape every row returns.

There is no authentication in Phase 1. The app is single-user (Matt) accessed via a private Vercel URL. The user table has exactly one row.

## Table: users

One row. Stores Matt's identity and gamification state.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Always 1 |
| name | TEXT | Matt Gaudet |
| current_xp | INTEGER | Total XP earned all time |
| level | INTEGER | Current level, computed from XP thresholds |
| streak_count | INTEGER | Current global streak (consecutive active days) |
| streak_last_date | TEXT | ISO date of last action — used to compute streak |
| created_at | TEXT | ISO datetime |

## Table: habits

One row per habit Matt has created. Archived habits stay in the table so history is preserved.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| name | TEXT | e.g. Drink 2L water |
| category | TEXT | health / mindset / relationships / other |
| frequency_type | TEXT | daily / weekdays / custom |
| frequency_days | TEXT | JSON array of day nums if custom, e.g. [1,3,5] |
| is_active | INTEGER | 1 = active, 0 = archived |
| created_at | TEXT | ISO datetime |

## Table: habit_logs

One row per habit completion. UNIQUE constraint on (habit_id, logged_date) prevents double-logging.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| habit_id | INTEGER FK | References habits.id |
| logged_date | TEXT | ISO date (YYYY-MM-DD) |
| xp_awarded | INTEGER | Always 10 |
| created_at | TEXT | ISO datetime |

## Table: tasks

One row per task. Completed tasks are soft-deleted (status = done) so XP history remains intact.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| title | TEXT | What needs to be done |
| category | TEXT | health / finance / family / home / personal / chore |
| priority | TEXT | normal / high |
| due_date | TEXT | Optional ISO date |
| notes | TEXT | Optional |
| status | TEXT | open / done / archived |
| completed_at | TEXT | ISO datetime when marked done |
| xp_awarded | INTEGER | 5 when completed, else 0 |
| created_at | TEXT | ISO datetime |

## Table: budget_categories

Reusable categories for the finance module. Matt sets these up once.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| name | TEXT | e.g. Groceries |
| monthly_budget | INTEGER | Budgeted amount in cents (avoids float issues) |
| icon | TEXT | Tabler icon name, e.g. shopping-cart |
| sort_order | INTEGER | Display order |
| is_active | INTEGER | 1 = active, 0 = hidden |
| created_at | TEXT | ISO datetime |

## Table: budget_entries

One row per spend. Filtered by year+month to compute monthly totals.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| category_id | INTEGER FK | References budget_categories.id |
| amount | INTEGER | Spend in cents |
| entry_date | TEXT | ISO date |
| year_month | TEXT | YYYY-MM string — indexed for fast month queries |
| note | TEXT | Optional description |
| created_at | TEXT | ISO datetime |

## Table: people

One row per person in the relationship tracker.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| name | TEXT | Person's name |
| relationship_type | TEXT | family / friend / partner / mentor / other |
| checkin_frequency_days | INTEGER | Target days between contacts (7 = weekly) |
| notes | TEXT | Optional personal notes |
| birthday | TEXT | Optional ISO date — also creates an important_dates row |
| is_active | INTEGER | 1 = tracking, 0 = archived |
| created_at | TEXT | ISO datetime |

## Table: contact_logs

One row per logged contact with a person. Multiple contacts with the same person on the same day are allowed (e.g., morning call + dinner).

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| person_id | INTEGER FK | References people.id |
| contact_date | TEXT | ISO date (editable — defaults to today) |
| note | TEXT | Optional (e.g., Dinner at Mom and Dads) |
| xp_awarded | INTEGER | Always 15 |
| created_at | TEXT | ISO datetime |

## Table: chores

One row per recurring chore. next_due_date advances automatically on each completion.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| name | TEXT | e.g. Take out trash |
| frequency_days | INTEGER | Interval in days (7 = weekly, 30 = monthly) |
| next_due_date | TEXT | ISO date — advances on each completion |
| notes | TEXT | Optional |
| is_active | INTEGER | 1 = active, 0 = archived |
| created_at | TEXT | ISO datetime |

## Table: chore_logs

One row per chore completion. Audit trail only — not used for display logic.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| chore_id | INTEGER FK | References chores.id |
| completed_date | TEXT | ISO date |
| xp_awarded | INTEGER | Always 8 |
| created_at | TEXT | ISO datetime |

## Table: important_dates

One row per date to remember. Recurring dates auto-advance year after they pass.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| title | TEXT | e.g. Dads birthday |
| event_date | TEXT | ISO date |
| type | TEXT | birthday / anniversary / renewal / event / reminder |
| is_recurring | INTEGER | 1 = auto-advance year, 0 = one-time |
| reminder_offset_days | INTEGER | Days before to show urgent badge (default 7) |
| person_id | INTEGER FK | Optional — links to people.id |
| is_active | INTEGER | 1 = active, 0 = past/dismissed |
| created_at | TEXT | ISO datetime |

## Table: workout_logs

One row per workout logged on the Health page.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| workout_date | TEXT | ISO date |
| type | TEXT | run / lift / bike / swim / other |
| duration_minutes | INTEGER | How long |
| notes | TEXT | Optional |
| xp_awarded | INTEGER | Always 12 |
| created_at | TEXT | ISO datetime |

## Table: xp_log

Audit log of every XP award. Powers future activity feed or weekly summary.

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| action_type | TEXT | habit / task / contact / chore / workout |
| xp_awarded | INTEGER | Amount awarded |
| reference_id | INTEGER | ID of the source row (habit_log.id, task.id, etc.) |
| created_at | TEXT | ISO datetime |

# 4. Tech Stack

| Technology | Why |
| --- | --- |
| Next.js 15 (App Router) | Wolf Creative standard stack — server components, API routes, fast by default |
| TypeScript | Type safety across the whole app — catches bugs before they reach production |
| Tailwind CSS | Rapid styling, consistent design tokens, no custom CSS files needed |
| Drizzle ORM | Type-safe SQLite queries — schema defines TypeScript types automatically |
| Turso (hosted SQLite) | Free tier, globally distributed, works from any device, no server to manage |
| Vercel (Hobby plan) | Free hosting, auto-deploys on every git push, mobile-accessible URL |
| Zod | Runtime input validation on all API routes — prevents bad data from hitting the database |
| date-fns | Reliable date math for streaks, due dates, and urgency calculations |

# 5. Build Phases

Each phase is one Claude Code session. Complete a phase, test in the browser, commit, then start a fresh session for the next phase. Use Plan Mode (Shift+Tab) for every phase.

PHASE 1: Project Scaffold, Database Schema & Seed Data

Goal: A running Next.js app connected to Turso with all tables created and realistic seed data loaded. Nothing visible in the browser yet — just the foundation confirmed working.

- Initialize a Next.js 15 project with TypeScript and Tailwind CSS in a folder called matt-dashboard

- Install dependencies: @libsql/client, drizzle-orm, drizzle-kit, zod, date-fns

- Create /lib/db.ts — Turso client using TURSO_DATABASE_URL and TURSO_AUTH_TOKEN from .env.local

- Create /lib/schema.ts — Drizzle schema defining all 11 tables from the data architecture section

- Run drizzle-kit push to apply the schema to the Turso database

- Create /lib/seed.ts — populate the users row (id=1, name=Matt Gaudet, xp=0, level=1, streak=0), 4 habits, 3 chores, 4 people, 3 important dates, 3 budget categories with budgets

- Confirm: dev server starts clean, seed runs without errors, all tables present in Turso dashboard

Commit message: git add . && git commit -m "Phase 1: Scaffold, schema, seed"

PHASE 2: API Layer — All Backend Routes

Goal: Every read and write operation the UI will need is available as a Next.js API route. No UI yet — test routes with curl or a browser URL bar where possible.

- GET /api/today — returns all data for the Today view in one query: user row, today's habits + completion status, tasks due today, chores due today or overdue, next 3 important dates, 4 stat card values

- POST /api/habits/[id]/log — marks a habit complete for today, awards 10 XP, updates user row, writes xp_log. Returns 409 if already logged today.

- GET/POST/PATCH /api/tasks — list open tasks, create a task, update status to done (awards 5 XP)

- GET/POST /api/budget — get current month entries + category totals, log a new spend entry

- GET/POST /api/people — list people with last contact date and urgency status, log a contact (awards 15 XP)

- GET/POST/PATCH /api/chores — list chores with due status, mark done (advances next_due_date by frequency_days, awards 8 XP)

- GET/POST /api/dates — list upcoming important dates, create new date

- POST /api/health/workout — log a workout (awards 12 XP, updates user row)

- XP helper: create /lib/award-xp.ts — shared function that updates users.current_xp, recomputes level, updates streak, writes xp_log row. All XP-awarding routes call this.

Commit message: git add . && git commit -m "Phase 2: API layer complete"

PHASE 3: Today View & Navigation Shell

Goal: A working app shell with bottom navigation and a fully functional Today view that reads real data from the API.

- Create the app layout in /app/layout.tsx — bottom navigation bar with 6 tabs: Today, Health, Habits, People, Money, Settings. Active tab highlighted blue.

- Create the XP/streak header component — shows current level, XP progress bar toward next level, and streak flame with count. Appears on all pages.

- Build the Today page — calls /api/today on load, renders the 4 stat cards, today's habits with tap-to-complete, tasks section, chores section, upcoming dates section

- Wire up habit completion — tapping a habit checkbox calls POST /api/habits/[id]/log, optimistically marks it done, refreshes the XP header

- Wire up chore completion from Today view — tapping a chore done calls PATCH /api/chores/[id] with status=done

- Empty states — each section shows a helpful message when there is nothing to display

Commit message: git add . && git commit -m "Phase 3: Today view + nav shell"

PHASE 4: Habits Page & Health Page

Goal: Full Habits management page and Health log page, both reading and writing real data.

- Habits page — list all active habits with 7-day dot grid, streak count, add new habit form (name, category, frequency), archive habit action

- 7-day dot grid component — reusable, takes an array of logged dates and renders Mon-Sun dots with filled/outline/empty states

- Health page — log workout form (date, type, duration, notes), list of recent workouts, weekly health score calculation displayed, Strava quick-link button

- Health score calculation — computed server-side in /api/today: workouts this week (max 60 pts), health-tagged habit completions this week (max 30 pts), streak bonus (10 pts if streak >= 7)

Commit message: git add . && git commit -m "Phase 4: Habits + Health pages"

PHASE 5: People, Money & Dates Pages

Goal: Full Relationships, Finance, and Important Dates pages — all CRUD operations working.

- People page — list people sorted by urgency (overdue first), urgency bar component, Log Contact button with optional note and date picker, Add Person form, tap to view contact history

- Money page — current month budget vs. spent per category, over-budget highlighted red, Add Spend form, month navigation arrows to review past months, running total card at top

- Dates page — list of upcoming dates sorted by proximity, urgency badges, Add Date form (title, date, type, recurring toggle, person link dropdown, reminder offset)

- Chores page — full chores management: list with due dates and overdue badges, Mark Done button, Add Chore form (name, frequency), archive action

- Tasks page — full task list: filter by category, sort by due date or priority, Add Task form, complete and archive actions

Commit message: git add . && git commit -m "Phase 5: People, Money, Dates, Chores, Tasks pages"

PHASE 6: Settings & Deploy to Vercel

Goal: Settings page, Vercel deployment configured and live, app accessible from phone.

- Settings page — edit budget category names and monthly amounts, manage habit list (reorder, archive), edit people (name, frequency, notes), XP history table (last 20 actions)

- Set up Vercel project — connect GitHub repo, add environment variables (TURSO_DATABASE_URL, TURSO_AUTH_TOKEN) in Vercel dashboard

- Deploy — push to main branch triggers auto-deploy. Confirm app loads at Vercel URL.

- Test on mobile — open the Vercel URL on iPhone, verify all tap targets are large enough, all forms work with mobile keyboard, Today view fits on screen without horizontal scroll

- Add a custom domain if Matt wants one — optional, done through Vercel dashboard

Commit message: git add . && git commit -m "Phase 6: Settings + Vercel deploy live"

PHASE 7: Polish Pass

Goal: Every edge case handled, every state looks good, no rough corners.

- Loading states — every page shows a skeleton or spinner while data loads

- Error states — every API call has a try/catch with a user-visible error message (no silent failures)

- Empty states — every list has a helpful empty state (e.g., 'No habits yet — add your first one')

- Mobile layout review — test all pages on a phone-sized screen, fix any overflow or cramped tap targets

- Recurring dates — confirm birthdays and anniversaries auto-advance correctly after their date passes

- Streak edge cases — test: first day (streak = 1), same day multiple actions (streak stays same), missed day (streak resets), comeback after miss

- Write README.md — how to install, configure env variables, run locally, deploy to Vercel, and how to reset/re-seed the database

Commit message: git add . && git commit -m "Phase 7: Polish — production ready"

# 6. Claude Code Prompts — Copy & Paste in Order

Each prompt below is for one Claude Code session. Start a fresh session for each phase. Always use Plan Mode (Shift+Tab) before Claude executes. Commit after each phase before starting the next.

## Before you begin — one-time setup

- Create a free Turso account at turso.tech, create a database called matt-dashboard, copy the database URL and auth token

- Create a free Vercel account at vercel.com and connect your GitHub account

- Create an empty GitHub repo called matt-dashboard

- Confirm Node.js is installed: run node -v in terminal (need v18+)

- Install Claude Code if needed: npm install -g @anthropic-ai/claude-code

## Phase 1 Prompt

You are helping me build a personal life dashboard called Matt Gaudet Personal Dashboard. This is a Next.js 15 + TypeScript + Tailwind CSS app with a Turso (hosted SQLite) database and Drizzle ORM. PHASE 1: Project scaffold, database schema, and seed data. Steps: 1. Initialize a Next.js 15 project with TypeScript and Tailwind CSS in a folder called matt-dashboard. 2. Install: @libsql/client drizzle-orm drizzle-kit zod date-fns 3. Create /lib/db.ts — Turso client using env vars TURSO_DATABASE_URL and TURSO_AUTH_TOKEN 4. Create /lib/schema.ts — Drizzle schema for these 11 tables: users, habits, habit_logs, tasks, budget_categories, budget_entries, people, contact_logs, chores, chore_logs, important_dates, workout_logs, xp_log (schema details are in the build plan document) 5. Create drizzle.config.ts and run drizzle-kit push to apply schema to Turso 6. Create /lib/seed.ts and run it to populate: users row (id=1, Matt Gaudet, xp=0, level=1, streak=0), 4 habits, 3 chores, 4 people, 3 important dates, 3 budget categories with monthly budgets 7. Create a .env.local.example file with placeholder env var names After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

## Phase 2 Prompt

Continuing the Matt Gaudet Personal Dashboard build. Phase 1 is complete — Next.js app scaffolded, Drizzle schema applied to Turso, seed data loaded. PHASE 2: Build all API routes. Create these Next.js App Router API routes under /app/api/: 1. GET /api/today — single query returning all Today view data: user row (xp, level, streak), today's habits with completion status, tasks due today or high-priority, chores where next_due_date <= today, next 3 upcoming important dates, and 4 stat card values (health score, budget remaining this month, tasks done today count, overdue relationship count) 2. POST /api/habits/[id]/log — mark habit complete for today. Award 10 XP. Return 409 if already logged today. Call the shared award-xp helper. 3. GET /api/tasks, POST /api/tasks, PATCH /api/tasks/[id] — list open tasks, create task, update status to done (award 5 XP) 4. GET /api/budget, POST /api/budget/entry — get current month entries + category totals grouped by category_id, log a new spend entry. Store amounts in cents. 5. GET /api/people, POST /api/people, POST /api/people/[id]/contact — list people with last contact date + urgency status (overdue/soon/good), create person, log contact (award 15 XP) 6. GET /api/chores, POST /api/chores, PATCH /api/chores/[id]/done — list chores with due status, create chore, mark done (advance next_due_date by frequency_days from completion date, award 8 XP) 7. GET /api/dates, POST /api/dates — list upcoming important dates sorted by proximity, create new date 8. POST /api/health/workout — log workout (award 12 XP) 9. Create /lib/award-xp.ts — shared helper that: updates users.current_xp += amount, recomputes level from XP thresholds, updates streak (increment if last action was yesterday, no change if today, reset to 1 if older), writes xp_log row. All XP routes call this. Use Zod to validate all POST/PATCH request bodies. Return proper HTTP status codes. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

## Phase 3 Prompt

Continuing Matt Gaudet Personal Dashboard. Phases 1 and 2 complete — scaffold and API layer done. PHASE 3: App shell with bottom navigation and fully functional Today view. 1. Create /app/layout.tsx — app shell with a bottom navigation bar containing 6 tabs: Today (/), Health (/health), Habits (/habits), People (/people), Money (/money), Settings (/settings). Active tab highlighted blue. Navigation is sticky at the bottom. 2. Create a Header component showing: current level (e.g. "Lvl 7"), XP progress bar filling toward next level, flame icon + streak count. This appears at the top of every page. 3. Build /app/page.tsx (Today) — fetches /api/today on load, renders: - Date greeting (Good morning/afternoon/evening Matt) - 4 stat cards: Health Score, Budget Remaining, Tasks Done Today, Relationships Needing Check-In - Habits section: today's habits with tap-to-complete checkbox + 7-day dot row (Mon-Sun) - Tasks section: tasks due today - Chores section: chores due or overdue (red badge if overdue) - Upcoming Dates section: next 3 dates with urgency badges 4. Habit checkbox: tapping calls POST /api/habits/[id]/log, optimistically marks done, refreshes XP header. Already-completed habits show a filled checkbox (disabled). 5. Chore done button on Today view calls PATCH /api/chores/[id]/done. 6. Every section has a helpful empty state message when there is nothing to show. Design: clean white cards, blue accent (#1A56A0), Tailwind only. Mobile-first layout. No gradients. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

## Phase 4 Prompt

Continuing Matt Gaudet Personal Dashboard. Phases 1-3 complete — scaffold, API, and Today view done. PHASE 4: Habits page and Health page. 1. /app/habits/page.tsx — list all active habits. For each habit show: name, category badge, 7-day dot grid (Mon-Sun with filled/outline/empty dots), current habit streak. Add Habit form: name, category (health/mindset/relationships/other), frequency (daily/weekdays/custom days). Archive habit action (confirm before archiving). 2. Build a reusable DotGrid component that accepts an array of ISO date strings (logged dates) and renders 7 dots for the current week Mon-Sun. Dot states: filled blue (logged), blue outline (today, not yet logged), empty gray (missed/future). 3. /app/health/page.tsx — Log Workout form: date (default today), type (run/lift/bike/swim/other), duration in minutes, optional notes. Submit calls POST /api/health/workout. List of last 10 workouts below the form. Weekly health score card at top (fetched from /api/today health_score field). Strava quick-link button that opens strava.com in a new tab. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

## Phase 5 Prompt

Continuing Matt Gaudet Personal Dashboard. Phases 1-4 complete. PHASE 5: People, Money, Dates, Chores, and Tasks pages. 1. /app/people/page.tsx — list people sorted by urgency (overdue first, then soon, then good). Each person card shows: name, relationship type, urgency bar (colored red/amber/green), days since last contact, Log Contact button (opens inline form with date picker defaulting to today and optional note). Add Person form: name, relationship type, check-in frequency dropdown (every 3 days/weekly/bi-weekly/monthly/quarterly), notes, birthday. 2. /app/money/page.tsx — top card showing total spent vs total budget for current month. Category rows showing budget, spent, remaining (red if over). Add Spend form: category dropdown, amount, date, optional note. Month navigation arrows (prev/next) to view other months. Read-only for past months. 3. /app/dates/page.tsx — upcoming important dates sorted by proximity. Urgency badges (urgent = red, within 7 days; soon = amber, within 30). Add Date form: title, date, type dropdown, recurring toggle, person link dropdown (optional), reminder offset in days. 4. /app/chores/page.tsx — list chores sorted by due date (overdue first). Each row shows name, due date, days until due or overdue count. Mark Done button. Add Chore form: name, frequency dropdown (daily/weekly/bi-weekly/monthly/quarterly). Archive action. 5. /app/tasks/page.tsx — full task list with category filter tabs and sort by due date or priority. Add Task form: title, category, priority, due date, notes. Complete button (awards XP, moves to done). View completed tasks toggle. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

## Phase 6 Prompt

Continuing Matt Gaudet Personal Dashboard. Phases 1-5 complete. PHASE 6: Settings page and Vercel deployment. 1. /app/settings/page.tsx — four sections: Budget: edit category names and monthly budget amounts (in dollars, converted to cents for storage). Habits: view all habits including archived, reorder active habits (drag or up/down arrows), archive/unarchive. People: edit person name, relationship type, check-in frequency, notes. XP History: table of last 20 XP log entries showing action type, XP awarded, and date. 2. Create vercel.json in the project root with the correct Next.js configuration. 3. Confirm all environment variables are documented in .env.local.example: TURSO_DATABASE_URL, TURSO_AUTH_TOKEN. 4. Create a README.md covering: prerequisites, local setup steps, how to configure Turso and Vercel, how to deploy, how to re-seed the database, and a brief description of each page. 5. Test the full app locally end to end: add a habit and log it, log a contact, add a spend, mark a chore done, add a task and complete it, verify XP increments and streak updates correctly each time. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

## Phase 7 Prompt

Final phase — polish pass on the Matt Gaudet Personal Dashboard. PHASE 7: Polish, edge cases, and mobile review. 1. Loading states — every page that fetches data shows a skeleton loader or spinner while waiting. No blank white screens. 2. Error states — every API call is wrapped in try/catch. If a request fails, show a visible inline error message near the relevant section. No silent failures. 3. Empty states — every list section has a meaningful empty state: habits, tasks, chores, people, dates, workouts, budget entries, XP history. 4. Mobile layout audit — open every page at 390px width (iPhone 15 size). Fix any horizontal overflow, text truncation issues, or tap targets smaller than 44px. 5. Streak edge cases — add a seed helper or settings action that lets Matt manually set his streak_last_date so we can test: (a) first ever action sets streak to 1, (b) same-day second action does not change streak, (c) next-day action increments streak, (d) missing a day resets streak to 1. 6. Recurring dates — verify that after a recurring important date passes (e.g. a birthday yesterday), the event_date auto-advances to next year. Add a daily cron job or on-load check that advances all past recurring dates. 7. Final README review — make sure setup instructions are accurate and complete. Someone with no context should be able to follow them. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

# 7. Recommended Workflow

## Before opening Claude Code

- Sign up at turso.tech — create a database named matt-dashboard, copy the URL and auth token

- Sign up at vercel.com — connect GitHub account

- Create an empty GitHub repo named matt-dashboard

- Confirm Node.js v18+ installed: run node -v in terminal

## Session rules

- One phase per Claude Code session — start a new session after every commit

- Always press Shift+Tab (Plan Mode) before Claude executes any phase — review the plan before saying yes

- If Claude Code has been going back and forth on the same issue for 15+ messages without resolving it, start a fresh session and describe the problem in 3 sentences

- Default model: Sonnet at Medium effort for all phases. If Sonnet fails repeatedly on Phase 2 (API complexity), switch to Opus at High effort for that session only

## After each phase

- Open the app in a browser and click through the new features

- If something is broken, describe what you see (not what you think is wrong) and paste it back to Claude Code

- If everything works: git add . && git commit -m "Phase N: [description]"

- Then start a new Claude Code session for the next phase

# 8. Phase 2+ Roadmap

These features are planned but not in the initial build. Add them after the core app is shipped and in daily use.

- Strava API integration — OAuth login to Strava, pull recent activities automatically into workout_logs

- Garmin Connect API — automatic sync of steps, heart rate, sleep score (requires Garmin API access approval)

- Google Calendar sync — pull events from Google Calendar into important_dates automatically

- Weekly digest — automated Sunday summary of the week: XP earned, habits completed, people contacted, money spent

- Savings goals — add a savings target to the Finance module with progress tracking

- Mobile PWA — add a manifest.json so the app can be installed to the iPhone home screen as a progressive web app

- Daily push notifications — browser notifications for overdue chores and relationship check-ins

Wolf Creative Studio  |  Matt Gaudet Personal Dashboard  |  Build Plan v1.0